Guys,

The most important objective of our course CA, is not getting a good mark but the experience gained and the lesson learned. I hope at the end of the day, the project is successful, everyone is happy and learned something.

However, based on the performance of presentation(UAT),

1. course registration
2. email sending
3. WCF attendance submission

were not working, I consider this project is a failure and I feel extremely disappointed. We definitely could have done it better.

I am mainly responsible for it for did not arrange a proper schedule and lead you following it. Additionally some decisions like giving up some part of scope, according to that kind of situation I should have decided without hesitate. The day before presentation I planed to do some system testing and prepare the logic flow & data, but it ended up that we still struggled with functionality.

And here are some comments for you guys.

Avishek

Although you joined us quite late, you did a good job about WCF client, binding & security. But you really should have found out the bugs or prepared data better.

Charan

Do not underestimate the risks and leave so many things to the last day. I know you was busy with agile research, looking for hostel and preparation for exam so that cannot focus. I think you should try to manage your time in the future.

Jiabao

Being late, entering data casually lead to exception and the failure of course registration which is the crucial part of our system, show that you did not take the project serious enough.

Get yourself together man.

Liu

You did great. Can’t complain about your attitude or efforts. My only suggestion is try to be more flexible when facing a technical issue. Of course with time goes by, you will be experienced to handle it.

Anyway, what is done s done. By saying this, I am not blaming any of us but trying to point out something that we should improve for the future.

Looking forward to cooperate with you next time.

All the best.